University of Florida

Department of Electrical and Computer Engineering

EEL 5666

Intelligent Machine Design Laboratory

Project Proposal

Date:  1/20/04

Student Name:  Trevor Skipp

TA:  William Dubel

TA:  Steven Pickles

Instructor:  A. A Arroyo

Summary

High demands on manufacturers have left their shipping warehouses in havoc.  Human error has a negative effect on safety, efficiency, and quality.  These expenses are reduced with the introduction of an Automated Guided Vehicle, AGV.  A driverless, intelligent forklift uses an optical path to quickly and safely traverse a warehouse.  Its capabilities are enhanced by the ability to send and receive tasks through RF data communication.  An AGV could be completed by April 14, 2005.

Introduction

Advancements in manufacturing technology allow companies to rapidly produce products.  This has provoked a trend to reduce bulk inventory in favor of short term supplies.  Although this allows corporations more financial freedom, it requires warehouses to accommodate temporary, selective storage.  Improved product handling and speed can be achieved with the implementation of an Automated Guided Vehicle, AGV.

In a traditional warehouse, human safety governs the productivity.  With the help of intelligent computers, the AGV can safely achieve higher speeds.  Precision turning allows it to accurately navigate in tight spaces.

The AGV is highly flexible as a result of remote communication.  Its ability to communicate with other autonomous vehicles provides a seamless operation.  Continuous coordination between vehicles delivers money saving efficiency.

The introduction of unmanned vehicles onto a warehouse floor has favorable effects on safety.  With the aid of environmental sensors, the AGV can detect objects in its collision path.  Automation eliminates vehicle traffic jams and their potential for accidents.

For companies building new warehouses, there are many monetary benefits to investing in intelligent machinery.  The workforce required to run the warehouse and the additional overhead (e.g., insurance) required to support that overhead will be drastically reduced.  Increased product turn-around and faster shipping will result in more satisfied customers.  Also, automation reduces the risks of personal injury.

Proposed Procedure

The AGV will operate in a model warehouse, built to scale.  Its primary task will be to relocate pallets in the warehouse.  A user input, via an IR remote control, will notify the AGV that a package has arrived, along with its corresponding part number.  The pallet will be picked up and dropped off at one of several docks at the other end of the warehouse.  Through RF communication, it will tell another autonomous vehicle, the ASRS, which dock the pallet is located at, along with the pallet’s part number.  The AGV will also be able to receive pallet retrieval requests from the remote control.  It will relay the request to the ASRS, pick up the pallet, and deliver it to an outgoing pallet area.

- Bump Sensor

- Text Output

- Forklift Platform

- Optical Line Following

- Obstacle Detection

- Wireless Data Communication

- Remote Control

- Sensor Report

- Completion Report

Task 1: Bump Sensor						      Completion Date: 1/31/05

Two bump sensors will be located on the rear bumper.  If activated, the AGV will stop and wait a predetermined length of time before testing to see if the obstacle is still present.

Task 2: Text Output						      Completion Date: 1/31/05

A LCD screen will be interfaced with the microprocessor.  It will provide the designer with a valuable debugging tool.

Task 3: Forklift Platform					        Completion Date: 2/7/05

The body of the AGV will be constructed, and D.C. gear head motors will be added to drive the rear wheels.   Stability will be maintained by two front casters.  The forklift mechanism will be powered by a servo motor.  At all times, the fork will either be in an up or down position.

Task 4: Optical Line Following				      Completion Date: 2/21/05

The AGV will use a total of four infrared line detection sensors.  Two sensors will be spaced 0.5 inches apart in the middle of the chassis.  Software will allow the AGV to follow a black line.  The other sensors will be placed three inches apart, and the processor will be able to detect intersecting black lines.

Task 5: Obstacle Detection					      Completion Date: 2/21/05

The AGV will utilize two infrared sensors to detect obstacles in its forward collision path, and another sensor will detect obstacles in its rear collision path.  If an obstacle is detected, the AGV will stop and wait a predetermined length of time before testing to see if the obstacle is still present.

Task 6: Wireless Data Communication			      Completion Date: 3/14/05

The AGV will use a RF transceiver to communicate with another autonomous vehicle on the warehouse floor.  The two machines will coordinate pallet location and whether pallets are waiting to be shipped or received.

Task 7: Remote Control					      Completion Date: 3/14/05

The AGV will need user input to know when a package enters the warehouse and when to ship one out.  This will be realized using an infrared remote control.

Task 8: Sensor Report						      Completion Date: 3/14/05

A written report will discuss the operation and implementation of the RF transceiver.  The hardware will be demonstrated during a five minute oral presentation.

Task 9: Completion Report					      Completion Date: 4/14/05

The final document will consist of enhancing and integrating the proposal and sensor document with a complete description of the robot platform, function of circuits, behavior programs, and operation.  The completed project will be demonstrated during a ten minute presentation.